# Headless Salesforce POC — Phase 2 Executive Summary

Per-user identity on AI agent surfaces, with zero Salesforce-hosted screens

12 September 2026 — supersedes the 8 September draft; reflects what is verified as of this date.

# Bottom line

A customer can sign in and act on their own Salesforce data through a front end that contains no Salesforce UI — and that same customer's data now renders as an interactive card for AI agent surfaces, from one server that speaks to Claude Desktop, ChatGPT and Slack, holds no Salesforce credential, and keeps a separate identity per chat session. Every action the card takes lands in Salesforce as that named customer, with the surface it came from recorded for audit.

The differentiated claim — an agent surface that acts as one specific person rather than a broad-access integration user — is now proven at the platform level, not the code level: a customer asking for another customer's order by record Id, with no filter anywhere in the chain, is refused by Salesforce sharing. That was not true a week ago, and finding out why is the most important result of this phase.

# What Phase 2 set out to prove

Two different real people, in two chat sessions on the same agent surface, each see and act on only their own Salesforce data — enforced by Salesforce sharing, not by which demo account happened to be wired into the server.

Three success criteria were set, in dependency order. Status:

| # | Criterion | Status 12 Sep |
| --- | --- | --- |
| 1 | The widget renders in a real MCP host and its data matches a direct SOQL query | Server side complete — verified with a real MCP client over stdio, local HTTP and a public HTTPS URL. Host render not yet confirmed — Claude Desktop is not installed on the build machine; ChatGPT/Slack not yet connected. Procedure written and ready |
| 2 | Registration works end to end and creates a real, distinct Contact | Not started — blocked at the org's init-endpoint wall (unchanged from Phase 1); certificate route scoped |
| 3 | Two identities, two live sessions, each sees only its own data; cross-access refused | Mechanism complete and verified — per-session identity, sign_in per person, /sessions shows who is who; cross-access refused by sharing. Not yet demonstrated with two people on a live host (depends on 1 and 2) |

# What was built and verified this phase

Every item was exercised against the live org through the running software.

| Capability | Evidence |
| --- | --- |
| Identity per chat session | One MCP server; sessions keyed by the host's session id; sign_in / sign_out / whoami tools; only a session cookie is held — never the password, never the Salesforce token |
| Same server, three transports | stdio for Claude Desktop; Streamable HTTP at /mcp/chatgpt and /mcp/slack for the hosted hosts; identical tool list and widget over each; verified through a public cloudflared URL from end to end (sign-in → order created) |
| Hosted safety default | Over HTTP the server refuses to act as the env-var demo customer unless explicitly overridden — a public URL cannot show one customer to everyone by accident |
| Sharing enforced at the platform | New get_order tool asks Salesforce for a record by Id or number with no owner filter. Ada → Grace Hopper's $9,999 order: found: false, by number and by Id. Ada → her own orders, including ones created by staff: found: true |
| Prompt injection contained by the platform | A deliberately unfiltered search tool exists so an injected model has something to reach for. "List every customer's orders" → the model calls it → 16 orders, all the signed-in customer's, none of Grace Hopper's. The model was compromised; the blast radius was one customer's own data |
| Updates, not just inserts | Cancel from the card flips a real order to Cancelled as the customer; Shipped orders are refused by rule; another customer's order is invisible before any rule runs. Sharing set raised to Edit so staff-created orders are the customer's to cancel |
| Audit trail with channel | New Channel__c on the order; set by the layer from the transport, never by the caller; unknown → other. Live rows: ORD-00012 slack, ORD-00013 chatgpt, ORD-00014 claude, ORD-00015 chatgpt (via public URL), all owner Ada Lovelace |
| Tests | HXL_OrderAPITest 4/4, including: another contact's order by Id → 404; unfiltered search leaks nothing; cancel another's → 404, own Shipped → 409, own Submitted → Cancelled; channel handling |
| Tooling | smoke.mjs — a real MCP client that proves the server before any host is involved; cloudflared installed and exercised |

# The finding that matters most

The sharing claim was false until this phase, and nothing in the earlier demo could have revealed it. The customer profile carried View All Records on the order object, which bypasses sharing entirely. Every previous "proof" filtered the query by the customer's Contact — which looks identical to sharing from the outside and is not sharing at all. The new get_order tool, built precisely to ask without filtering, returned another customer's $9,999 order on first run.

Fixed with the platform's intended mechanism — a Sharing Set granting customers read access to orders linked to their own Contact — and View All removed. Both are now in source control and deployed; the fix was re-verified from the agent surface.

The generalisable lesson, worth carrying into any Salesforce security review: a sharing claim is only demonstrated when something asks for a record without filtering and is refused. A filtered query proves nothing about the platform.

# Host support, stated precisely

| Surface | Route | Position |
| --- | --- | --- |
| Claude Desktop | Local process (stdio) | Shortest path to the first render; install pending |
| ChatGPT | Public HTTPS + Developer Mode connector | Same MCP Apps standard; server path verified through a tunnel; connector not yet added |
| Slack | Slackbot via MCP Apps only | Block Kit cannot render these widgets — Salesforce's own statement. Availability of MCP Apps on the target workspace is a Slack plan question, to be checked before hours are spent |
| Codex | CLI MCP client | Can call the tools and receive correctly scoped data; cannot render — a terminal. Will not be presented as an OpenAI render |
| Agentforce | Custom Lightning Type + renderer | Separate path, no MCP server; not attempted this phase |

# What does not work, and why

Three of four identity flows (Registration, Passwordless, Forgot Password) remain blocked at the org's init-endpoint wall. Unchanged from Phase 1; the recommended route — first-party client attestation with a signing certificate — is scoped at roughly 40 lines plus certificate setup. Registration specifically is the prerequisite for a second real identity.

Password transits the chat for sign_in. Acceptable for a POC on a throwaway tunnel; not for anything else. The proper design is MCP OAuth with the identity layer as the authorization server, so the host opens a login page and no credential passes through the model. This is the natural next piece of work and the one with the most substance.

Demo-grade infrastructure: in-memory sessions, plain HTTP on localhost, a free tunnel whose URL changes on restart.

# Engineering findings — the durable value

Seventeen specific divergences between documentation and real org behaviour are now reproduced and written up (nine identity, seven experience layer, one sharing). New this phase:

View All on a community profile silently defeats sharing; nothing in Setup warns you.

WITH USER_MODE on a field the running user lacks FLS for fails with the misleading Variable does not exist: tmpVar1.

A Salesforce PermissionSetAssignment in a test must be isolated with runAs from ordinary DML (MIXED_DML_OPERATION).

On Windows, starting the BFF via Start-Process npm silently starts nothing.

The site's DNS intermittently fails on first contact; the layer retries once so the demo does not show "sample data" for a reason the room cannot see.

# Risks and caveats

| Risk | Position |
| --- | --- |
| Licensing | Experience Cloud, Customer Community users. An invisible site is not a free site. API access at this tier works but is not normally included — confirm with Salesforce before commercial reliance |
| Beta feature | The Experience Layer is Beta; org access arrived in August. Frame as "what is coming and what it unlocks", not "ship next sprint" |
| Host render unconfirmed | Everything up to the host boundary is proven with a real MCP client. The final hop needs Claude Desktop installed and a ChatGPT/Slack connector added — hours, not days, and the procedure is written |
| Slack availability | Depends on the workspace's plan, not on this build |
| Per-component host support | The platform rates each widget block per host; one unsupported block can blank a card in one host while it works in another |

# Recommendation and ask

The mechanism for per-user identity on agent surfaces is built, tested, and — after the View All correction — genuinely enforced by the platform. What remains is confirmation on live hosts and a second real identity.

The specific request, in order:

Two days to confirm the render on Claude Desktop and one hosted surface (ChatGPT first; Slack if the workspace allows), with the write-back and audit row shown from each.

Three to five days on the certificate route to unblock Registration, then the two-person, two-host demonstration that is this phase's stated end goal.

A decision on licensing confirmation with Salesforce before anything here is relied on commercially.

If the above lands: scope MCP OAuth with the identity layer as authorization server as the follow-on — it removes the last POC-grade shortcut and is the piece Salesforce's own material does not provide.

# Supporting material

PRESENTATION.md (slides, script, run-of-show) · DEMO_SCRIPT.md / DEMO_SCRIPT_TRACKB.md · IMPLEMENTATION_PLAN.md · TRACK_B_HOST_VERIFICATION.md · SETUP_NEW_MACHINE.md · hxl-demo/HXL_ORG_CONTEXT.md (§10 for the View All finding) · TRACK_B_ORG_CONTEXT.md