# CustomerBound AI

A Named User Agent Experience for Salesforce

Proof of Concept Executive Summary and Approval Request

Prepared for project sponsors and decision makers
15 September 2026

# Decision requested

Approve a focused production-readiness phase for CustomerBound AI. The proposed phase will preserve the verified named-user security model while adding production identity, durable hosting, multi-user validation, and licensing confirmation. Approval covers design and controlled validation, not production rollout or procurement.

# Executive summary

CustomerBound AI demonstrates a secure pattern for bringing Salesforce experiences into AI assistants without giving the assistant a broadly privileged integration identity. A compatible host can render a live Salesforce-defined experience, retrieve protected customer data, and invoke permitted business actions as one authenticated external user.

Identity and authorization remain anchored in Salesforce. The AI-facing MCP server stores no Salesforce credential, the identity layer retains the named-user token, and Apex derives the customer context from that token. Salesforce permissions, sharing, and business rules determine what the session can see and do, including when a prompt requests another user's record or attempts an unrestricted search.

The POC validates a reusable architecture rather than a single channel or business process. The same experience definition and MCP capability layer can support local and hosted AI surfaces without duplicating channel-specific business logic.

# The solution

| Solution component | Role in the architecture |
| --- | --- |
| Headless identity | Establishes a named external-user session while keeping the Salesforce token outside the model, chat transcript, and browser-rendered experience. |
| Headless experience layer | Defines the interface once in Salesforce and renders it as an interactive card in compatible AI hosts. |
| MCP capability layer | Exposes eight focused capabilities for sign-in, sign-out, identity inspection, retrieval, search, creation, and permitted updates. |
| Salesforce enforcement | Uses record sharing, user-mode data access, field permissions, Apex rules, and user-context writes as the authorization boundary. |
| Channel-aware audit | Records the authenticated owner and originating channel for governed write-back and traceability. |

# Verified POC capabilities

| Verified capability | POC evidence |
| --- | --- |
| Live host experience | Claude Desktop renders the deployed Salesforce experience and exposes its tools and actions. |
| Named-user context | Apex derives the external-user relationship from the Salesforce token; the model never supplies an owner or customer identifier. |
| Platform-enforced isolation | Direct requests for another user's record are denied, and deliberately broad searches return only records visible through Salesforce sharing. |
| Prompt containment | Authorization remains effective even when a request attempts to bypass application filtering or broaden the search scope. |
| Governed write-back | Create and update actions execute in user context and remain subject to record visibility, field permissions, and business rules. |
| Auditable actions | Salesforce records ownership and source-channel values independently of model-provided content. |
| Reusable transport | One implementation supports local stdio and hosted Streamable HTTP paths without duplicating business logic. |
| Safe session handling | Hosted sessions cannot inherit a local user by default; diagnostic session data exposes metadata rather than tokens. |
| Resilient experience | The card presents a clear signed-out or sample state if identity services are unavailable instead of failing silently. |
| Deployment validation | The Salesforce bundle, schema, Apex behavior, and hosted endpoint flow have been deployed or smoke-tested in the POC environment. |

# Channel and host readiness

| Surface | Readiness |
| --- | --- |
| Claude Desktop | Live rendering, identity, retrieval, and actions verified. |
| Hosted MCP | Secure HTTPS paths and end-to-end connectivity verified through the POC tunnel. |
| ChatGPT | Endpoint prepared; live custom connection depends on account access to custom MCP developer features. |
| Slack | Workspace app and endpoint configuration completed; AI host availability is determined by the selected workspace plan. |
| Additional hosts | The transport and experience pattern are designed for reuse where the host supports MCP and interactive experiences. |

# Business value

Safer AI access: customer-facing assistants operate with the same Salesforce access boundaries as the authenticated user.

Reusable experience investment: one Salesforce-defined interaction can be presented across supported AI channels.

Governed automation: business actions preserve sharing, permissions, validation, and audit controls.

Faster channel expansion: identity, capability, and business logic remain centralized instead of being rebuilt for every host.

Clear accountability: session identity and channel metadata support operational review and compliance evidence.

# Production-readiness priorities

| Priority | Expected outcome |
| --- | --- |
| Production identity | Replace local POC credential configuration with MCP OAuth so authentication completes without exposing a password to the model or transcript. |
| Durable hosting | Move from in-memory sessions and a rotating test tunnel to stable secured hosting with durable session storage and operational monitoring. |
| Multi-user validation | Run isolated sessions for at least two named external users and repeat direct-access, broad-search, and action tests. |
| Identity journeys | Validate registration, passwordless access, and recovery using the appropriate first-party client attestation and endpoint trust configuration. |
| Licensing confirmation | Confirm the intended Experience Cloud and API access model with Salesforce before commercial use. |
| Hosted surface selection | Choose the next supported host based on plan availability, then verify rendering, actions, and audit evidence. |

# Proposed next phase

Document the production identity and trust design, including OAuth flows, token boundaries, logout, expiry, and recovery.

Deploy a stable non-production endpoint with durable sessions, secrets management, logging, and monitoring.

Complete the second-user security proof and retain screenshots, logs, and Salesforce audit evidence.

Validate one hosted AI surface from authentication through protected retrieval and governed write-back.

Obtain written guidance on licensing and capture the approved operating model and rollout assumptions.

# Success criteria

Separate named-user sessions reveal only the Salesforce data and actions permitted to each authenticated user.

Cross-user requests and broad searches remain constrained by Salesforce sharing without relying on an application owner filter.

Authentication completes through MCP OAuth without passwords or Salesforce tokens appearing in the model, transcript, or client UI.

Permitted business actions produce the correct Salesforce owner, channel audit values, and business-rule outcomes.

The selected hosted surface completes an end-to-end demonstration on stable infrastructure.

Salesforce confirms the licensing assumptions required for the intended use case.

# Approval

Decision  [  ] Approve       [  ] Approve with conditions       [  ] Defer

Conditions or comments  ________________________________________________________

Approver name  __________________________________    Date  ________________